## Slide 1: Agile Methodologies and Culture
A Module in Agile Fundamentals
Notes: Hello, and welcome to The Origins of Agile Software Development, a module in Agile Fundamentals. This module is brought to you by ThoughtWorks Studios, makers of Mingle, Cruise, and Twist.

## Slide 2: Agile Methodologies
Notes: What type of environment do you work in?
Any of these look familiar?

## Slide 3: Culture
Or, how we get things done around here
“The Reengineering Alternative” by William Schneider
We succeed by working together
We succeed by keeping control
We succeed by growing people who fulfill our vision
We succeed by being the best
Collaboration
Control
Cultivation
Competence
Partnership
Diversity
Trust
Partnership
Synergy
Power
Predictability
Process
Standardization
Security
Dedication
Subjectivity
Creativity
Growth
Purpose / faith
Efficiency
Expertise
Craftsmanship
Be the best
Notes: Need to get a feel for the culture of the organization, so we do a culture analysis.
Draw this diagram on a whiteboard or poster.
Put quadrant diagrams on the wall (3 or 4 of them).
Dot voting for culture – 3 mins
See where their cultural norms are – this will affect how the organization adopts agile.
Collaboration = agile
Cultivation = agile
Control = kan-ban
Competence = very difficult to adopt anything new – not invented here syndrome typically applies
Just information for the attendees, and they will have to pay attention to their culture.

## Slide 4: What Flavor of Agile?
Scrum
Crystal Clear
Extreme Programming (XP)
Adaptive Software Development
Feature Driven Development
Dynamic Systems Development Method (DSDM)
Lean Software Development
Notes: Lots of different flavors of Agile, and we will take a look at a few of them very quickly (these are just a few).
Question – did anybody write any of these down on their “5 agile techniques” card? Which ones did you write down?

## Slide 5: Scrum
Primarily a project management method
  Project planning
  Release planning
  User Stories
  Daily stand-up
  Story points
  Velocity
Notes: Ken Schwaber developed in the late 1990’s
Approach to plan, monitor, and manage projects
Widely used

## Slide 6: Extreme Programming (XP)
Primarily a developer-centric approach
  Test Driven Development (TDD)
  Unit tests
  Pairing
  Continuous Integration (CI)
  Refactoring
Notes: Kent Beck, also developed in late 1990’s
Primarily developer focused, although it shares many of the same beliefs as scrum for team dynamics and planning
Also widely used

## Slide 7: Crystal Clear
Focuses on people, not methods or artifacts
  Teams of 6 to 8
  Co-location
  Reflective improvement
  Team safety
  Singular focus
Notes: Alistair Cockburn
For non-critical, small-team, focused and dedicated development
Focuses on team dynamics, individual “belonging”, experimentation, allows failure

## Slide 8: Lean Software Development
Optimize the whole
Eliminate waste
Build quality in
Learn constantly
Deliver fast
Engage everybody
Keep getting better
Notes: Mary Poppendiek (“pop – en – dike”)
Grew out of manufacturing, primarily the Toyota Production System
Focuses on eliminating waste throughout the entire process, while building-in quality

## Slide 9
Anybody write-down any of these methods on their card?
Notes: Check-in time. Ask if anybody wrote-down any of these methods in the card they created in their pairs at the start of the workshop.
You can give a prize to anybody who did if you like.

## Slide 10: So What?
Training
Project kick-off
Release planning
Iteration planning
Daily stand-up
Review / demo
Retrospective
Short feedback loops
Inspect and adapt
Collaboration and teamwork
Deliver high-value, high-quality working software quickly and frequently
User stories
Task cards
Iterations
Story board
Burn chart
Planning poker
Pairing
Unit tests
Continuous integration
Grooming the backlog
Done-done-done
Participate
Fundamentals
Ceremonies
Techniques
Co-location
TDD
Goal
Notes: We combine the best elements of all agile approaches, so when we talk about “agile” it can mean a range of things.
But the focus is always the same – delivering business value effectively and quickly
Don’t be fooled into thinking that if you do all the things on the right that you are agile – if you are not delivering business value, you have lost the plot.

## Slide 11: Success Influencers
Chart: 
| Scrum | Crystal Clear | XP | Adaptive SD | FDD | DSDM | Your Adoption | Lean
 | 19 | 10 | 15 | 8 | 6 | 7 | 30 | 15
Notes: Bear in mind the culture exercise earlier. How they decide to adopt agile is going to be guided by their culture, so pick appropriate adoption and communication techniques.
Bearing this in mind, we will look at techniques from several different approaches, introducing you to the most pragmatic elements for your agile adoption. Remember, we need to be pragmatic, practical, and discover what works best

## Slide 12
Notes: There are lots of books on the subject of agile development, and you may want to reads some of them for yourself.

## Slide 13
Notes: What do these ideas mean to us?
Something over something else
Not instead of
Both sides have value
Items on the right have value BUT
We value the left items more
-------------------------------------------------------------------------------
Let’s talk for a few minutes about the four key ideas these folks wrote into the Agile Manifesto, and what they mean to us.
First, we’ll consider the wording. Note that every one of these is phrased as something over something else. That’s not instead of or is better than. No, it’s over. That means that both sides of the statement have value, and that the folks who authored the Manifesto were expressing a preference for one over the other.
In fact, what you don’t see on this illustration is the sentence that comes after the four points in the manifesto: “That is, while there is value in the items on the right, we value the items on the left more. “
Now let’s look at them one by one…

## Slide 14: The Agile Manifesto
exercise
Preparation
Agile Manifesto in your workbook
Break into 4 groups
Discuss why you think the manifesto is arranged this way, and why the items on the left or more important to us than those on the right.
You may be asked to share your answers with the rest of the workshop
Notes: Have them get into four groups, giving one statement to each group.
Have them discuss why the manifesto is organized this way, and what each statement means – 5 mins
Ask each group to share their thoughts on their statement. Ask the other participants their opinion or if they want to add / clarify anything after each pair presents.

## Slide 15
Notes: Individuals and Interactions over Processes and Tools
TW supports tools – creator of tools
People talking is more important to insuring the success of a project
Process and tools should encourage and facilitate conversation
Robert Frost said
  “I am a writer of books in retrospect. I talk in order to understand; I teach in order to learn.”
Ernest Hemingway said
  “When people talk, listen completely. Most people never listen.”
---------------------------------------------------------------------------------------
As a toolmaker, clearly ThoughtWorks Studios believes that there is value in tools and the processes that they support. In fact, all of us use tools every day in our jobs and our lives. Whether it’s a computer, keyboard, mouse, and monitor, or a toaster or a coffee maker, tools make our lives easier. What the authors of the Agile Manifesto were focusing on, however, was their belief that it is people, and the interactions between people, that are more important in ensuring the success of projects. People talking to people, and people as skilled craftspeople and experts in their fields – these are the things to focus on.
Robert Frost said “I am a writer of books in retrospect. I talk in order to understand; I teach in order to learn.” That goes right to the heart of Individuals and Interactions. Agile teams are always teaching each other and learning from each other. Tools and processes are there to free them to do these and other things, not to be the focus of their efforts.
And Ernest Hemingway said “When people talk, listen completely. Most people never listen.” The interactions between individuals require both talking and listening, along with a leavening of doing.

## Slide 16
Notes: Everyone has experienced excess documentation
US government has documents to describe documents required for projects
  Requirements specs
  Design specs
  Functional specs
  Test specs
  Code documentation
  Test results, etc
Much time to prepare
Maybe read once
Out of date quickly
Show vs tell
Idea came out of Rapid prototyping and collaboration
-------------------------------------------------------------------------------------------------
Working Software over Comprehensive Documentation
If you’ve been in the software profession for any length of time, you’ve either been responsible for, involved in, or the victim or beneficiary of some form of documentation or other. The US Government has documents that describe and define the documents that are required for a project. In almost every type of business, it is common to have Requirements Specifications, Design Specifications, Functional Specification, Test Specifications, Code Documentation, Test Results Reports, and so on.
The problem with this is that highly skilled people spend a significant chunk of their time writing documentation that might be read only once, if at all. Sure, the design specs and test specs will be referred to over and over during development and testing. And that’s about it.
The authors of the Agile Manifesto were focused more on show and tell than they were on writing about it. They came out of the world of rapid prototyping and engaging with the customer and the user in new ways, and thought that it made more sense to spend development time on – you guessed it – development.
Of course, there’s still a place for documentation. However, in Agile teams, we try to find ways to either have the system be self-documenting, or to simplify the documentation requirements. As you go through later modules in this course, we’ll talk about things like “test first” and TDD, user stories, showcases, and more.

## Slide 17
Notes: Contracts are to enforce agreements
Contracts are referenced when a party has not lived up to their commitment.
Specifications represent contracts.
Isadora Duncan said,
  “Any intelligent woman who reads the marriage contract, and then goes into it, deserves all the consequences.”
Specs created too early are likely to change
  Business changes
  The economy changes
Changes require a lot of work
  Negotiation
  Meetings
  Budgets
  Lawyers
Perhaps Diane Sawyer said it best:
  “I have a contract but it's not a commitment in the ordinary sense. It's our ongoing conversation.”
Spend more time talking to your customer than negotiating contracts
----------------------------------------------------------------------------------------------------------
Customer Collaboration over Contract Negotiation
Contracts are in place to enforce agreements. The only time that contracts are referenced is when one party or another has not lived up to their commitment. In software development, specifications represent contracts, if you consider that they spell out what the customer or product manager or user wants, and what the development team commits to delivering.
Isadora Duncan said, “Any intelligent woman who reads the marriage contract, and then goes into it, deserves all the consequences.” Most of us, on reading contracts, are inclined to say “that’s unenforceable” or “they’ll never make us stick to that.”
The problem is that things change. Business circumstances change. The economy changes. Our understanding of the work we do, what our customers need, or the environment in which it’s done changes. And then, if we have a contract, we have to renegotiate, with all that entails – meetings, lawyers, reviews, budgets, schedules, and so on.
Perhaps Diane Sawyer said it best: “I have a contract but it's not a commitment in the ordinary sense. It's our ongoing conversation.”
The authors of the Agile Manifesto seem to believe that it makes more sense to spend more time talking to your customer than spending time negotiating a contract. The time spent with the customer, however, should be focused on the software and the goals to be achieved and the value created or delivered by that software. That is, the time should be spent talking about the things that actually matter.

## Slide 18
Notes: Types of change we experience
  Economy, Business, Consumer needs, Technology
“Do you want us to meet our delivery date, or do you want this feature added in?”
“Sure, we can do that. As soon as we renegotiate the contract, modify the project plan, get agreement from all parties, and set a new delivery date.”
Agile handles change well
Plans are good. Plans are necessary but change is inevitable.
Plan, then respond to change.
W. Edwards Deming, Plan-Do-Check-Act.
  make a plan, execute against the plan, see how you’re doing, and adjust accordingly.
Colin Powell’s thought that
  “No battle plan survives contact with the enemy.”
------------------------------------------------------------------------------------------------------
Responding to Change over Following a Plan
We’ve talked about change a bit already. In fact, responding to change is one of most difficult things we deal with in life, both at work and elsewhere. In most waterfall organizations, following a plan is far more important than responding to change. Many of us have found ourselves in situations where we’ve had to say “Do you want us to meet our delivery date, or do you want this feature added in?” or “Sure, we can do that. As soon as we renegotiate the contract, modify the project plan, get agreement from all parties, and set a new delivery date.”
Responding to change is one of the hallmarks of Agile. Being able to respond to changes in economy, business, consumer needs and desires, technology, or architecture is crucial to the success of software projects. And yet in Waterfall, it seems like we do everything we can to avoid change and stick to the plan.
Plans are good. Plans are necessary.
According to W. Clement Stone, “No matter how carefully you plan your goals they will never be more that pipe dreams unless you pursue them with gusto. “ This is akin to the Japanese proverb, “Vision without action is a daydream. Action without vision is a nightmare.”
According to Napoleon Hill, “Create a definite plan for carrying out your desire and begin at once, whether you ready or not, to put this plan into action.”
And then there’s Colin Powell’s thought that “No battle plan survives contact with the enemy.” Although this one is more properly attributed to Helmuth von Motlke the Elder, a disciple of Clausewitz.
All of these help us to understand the Agile approach to planning: get enough information to get started, build something, show the customer, and then respond to their feedback. Or in the terms of W. Edwards Deming, Plan-Do-Check-Act. That is, make a plan, execute against the plan, see how you’re doing, and adjust accordingly.
That is, plan and respond to change. Both.

## Slide 19: Questions?
Notes: So, now we can move-on to actually putting agile practices – all founded on these beliefs and strategies – into action.
There is no more simple lecture – everything now is listen / discuss / do. Time for some fun…